OFFICE OF STATE AID ROAD CONSTRUCTION

AND

COUNTY BOARD OF SUPERVISORS

SECTION 900

NOTICE TO CONTRACTORS:

Sealed bids will be received by the Board of Supervisors of Jasper County in Bay Springs, Mississippi until 10:00 A.M., on Tuesday, September 8, 2026, and shortly thereafter publicly opened for the construction of 0.089 miles of BRIDGE & APPROACHES on the CR 35 being known as Local System Bridge Program (LSBP) Project No. LSBP-31(22) in Jasper County Mississippi.

PRINCIPAL ITEMS OF WORK ARE APPROXIMATELY AS FOLLOWS

| ROADWAY ITEMS: | QUANTITY | UNIT |
| --- | --- | --- |
| MOBILIZATION | 1.000 | LS |
| CLEARING AND GRUBBING | 1.000 | LS |
| REMOVAL OF BRIDGE @ STA. 12+85.43 | 1.000 | UN |
| BORROW EXCAVATION (F.M.E.) (CONTRACTOR FURNISHED) (CLASS 9) | 850.000 | CY |
| EXCESS EXCAVATION (FM) | 323.000 | CY |
| GRANULAR MATERIAL (LVM), (CLASS 9, GROUP B ) | 684.000 | CY |
| SIZE 1 STABILIZER AGGREGATE, COARSE | 79.000 | CY |
| GUARD RAIL, "W" BEAM COMPLETE IN PLACE | 100.000 | LF |
| GUARD RAIL, BRIDGE END SECTION, TYPE I THRIE BEAM | 4.000 | EA |
| GUARD RAIL, TERMINAL END SECTION | 4.000 | EA |
| ROADWAY CONSTRUCTION SURVEYING | 1.000 | LS |
| RIGHT-OF-WAY MARKERS (TYPE II ) | 10.000 | EA |
| MAINTENANCE OF TRAFFIC | 1.000 | LS |
| ADDITIONAL CONSTRUCTION SIGNS | 0.000 | SF |
| REFLECTORIZED TRAFFIC WARNING SIGN WITH SUPP PLATE (ENCAPSULATED LENS) | 2.000 | EA |
| REFLECTORIZED TRAFFIC OBJECT MARKER (ENCAPSULATED LENS) (TYPE 3 ) | 4.000 | EA |

| EROSION CONTROL ITEMS: |  |  |
| --- | --- | --- |
| REMOVE AND RELAY RIPRAP | 500.000 | SY |
| AGRICULTURAL LIMESTONE | 1.340 | TON |
| COMMERCIAL FERTILIZER ( 13:13:13) | 0.670 | TON |
| SEEDING | 0.670 | AC |
| VEGETATIVE MATERIALS FOR MULCH | 2.010 | TON |
| SOLID SODDING | 130.000 | SY |
| TEMPORARY SILT FENCE (TYPE II ) (AOS 0.15-0.84 ) | 1,300.000 | LF |
| WATTLES, 20" | 300.000 | LF |
| LOOSE RIPRAP, 200 LB. | 100.000 | TON |
| LOOSE RIPRAP, 300 LB. | 68.000 | TON |
| GEOTEXTILE UNDER RIPRAP, TYPE V, AOS 0.21-0.43 | 237.000 | SY |

| BRIDGE ITEMS: |  |  |
| --- | --- | --- |
| TEST PILE | 2.000 | EA |
| CONVENTIONAL STATIC PILE LOAD TEST | 0.000 | EA |
| 14" PRESTRESSED CONCRETE PILING | 920.000 | LF |
| 18" PRE-FORMED PILE HOLES | 490.000 | LF |
| 31 ' PRECAST CONCRETE SLAB UNIT, 3.5 ' INTERIOR | 12.000 | EA |
| 40 ' PRECAST CONCRETE SLAB UNIT, 3.5 ' INTERIOR | 6.000 | EA |
| 31 ' PRECAST CONCRETE SLAB UNIT, 3.5 ' EXTERIOR | 4.000 | EA |
| 40 ' PRECAST CONCRETE SLAB UNIT, 3.5 ' EXTERIOR | 2.000 | EA |
| PRECAST CONCRETE BARRIER RAIL | 204.000 | LF |
| 31.33 ' PRECAST CONCRETE CAP, INTERMEDIATE UNIT, CONCRETE PILE, | 2.000 | EA |
| 31'' PRECAST CONCRETE CAP, END UNIT, CONCRETE PILE, | 2.000 | EA |
| 9.25' PRECAST CONCRETE WING | 4.000 | EA |
| LOOSE RIPRAP, 300 LB. | 136.000 | TON |
| GEOTEXTILE UNDER RIPRAP, TYPE V, AOS 0.21-0.43 | 190.000 | SY |

| PROJECT NO. | LSBP-31(22) |
| --- | --- |
| Jasper | COUNTY |

NOTICE TO CONTRACTORS:

| CONTRACT TIME: | 100 | Working Days |
| --- | --- | --- |

The award, if made, will be made to the lowest qualified bidder on the basis of published quantities.

The Board of Supervisors hereby notifies all bidders that it will affirmatively ensure that in any contract entered into pursuant to this advertisement; minority business enterprise will be afforded full opportunity to submit bids in response to this invitation and will not be discriminated against on the grounds of race, color, or national origin in consideration for an award.

PLANS AND SPECIFICATIONS are on file in the Office of the Chancery Clerk of Jasper County, LAWRENCE R CLARK , the LSBP Engineer's office and the Office of the State Aid Engineer, 412 E. Woodrow Wilson Avenue, Jackson, Mississippi. This project shall be constructed in accordance with the latest edition of the Mississippi Standard Specifications for State Aid Road and Bridge Construction.

The Plans, Specifications, and Contract documents are on file at the Office of State Aid Road Construction, 412 East Woodrow Wilson Avenue, Jackson, MS 39216 and can be viewed on the OSARC website at www.osarc.gov and obtained online via the website of the County Engineer, Lawrence R. Clark,

P.E. at www.clarkengineersprojects.com. By use of the website the plan holders shall have the option of obtaining hard copy of the Plans and Specifications and/or shall have the opportunity to submit an official bid online. All hard copy proposals shall be directed to the attention of The Jasper County Board of Supervisors with the outside of the envelope marked “Project No. LSBP-31(22) Bid Proposal for Bridge Project”. Contractor shall indicate certificate of responsibility number on the outside of the envelope. Online bids shall be accepted and opened as instructed on the website and in the Contract Documents.

Certified check or bid bond for five percent (5%) of the total bid, made payable to Jasper County and the State of Mississippi must accompany each proposal.

Bidders are hereby notified that any proposal accompanied by letters qualifying in any manner the condition under which the proposal is tendered will be considered an irregular bid and such proposal will not be considered in making the award.

Advertisement Dates: July 22, 2026 & July 29, 2026

DOUG ROGERS, President

Jasper County Board of Supervisors